SSRS Migration Guide (server obsolescence)

Author: BI / Power BI Governance team

Audience: Production / Infrastructure team

Context: migration of an end-of-life SQL Server Reporting Services (SSRS) instance towards a new instance (new VM / new SQL Server version).

Goal: provide a reliable migration procedure aligned with Microsoft's documented approach, plus optional helper scripts for partial / clean-install scenarios.

Note: This guide covers native SSRS (SQL Server Reporting Services). For Power BI Report Server (PBIRS) the procedure is identical for the database + key path; the per-object REST API differs (`/reports/api/v2.0`).

Recommended migration strategy

Microsoft's documented and supported migration path is:

1. Back up the ReportServer and ReportServerTempDB databases + the encryption key.

2. Install the new SSRS instance.

3. Restore the databases on the new SQL instance and reapply the encryption key.

When this path is followed, all metadata is migrated automatically because it lives inside the ReportServer database:

• Folder hierarchy

• Reports (RDL) and linked resources

• Shared data sources (with their stored encrypted credentials, thanks to the reapplied key)

• Subscriptions and schedules

• Roles and item-level permissions

• Custom roles

• Snapshots and caching settings

This is the primary path used in this guide. Per-object migration via the SSRS Web Service API (rebuilding datasources / reports / subscriptions one by one) is only required if the database cannot be restored as-is (clean install, version mismatch with manual schema rebuild, partial migration). Those scripts are provided as optional examples (see Appendix E) and must be tested on a non-prod environment before any production use.

Common prerequisites

| Item | Value |

|---|---|

| Execution account | Service account with `sysadmin` SQL role on both source and target instances, plus local admin on the SSRS hosts |

| SQL module | `SqlServer` PowerShell module – `Install-Module SqlServer -Scope CurrentUser` |

| Microsoft tooling | `rskeymgmt.exe`, `rsconfig.exe` (shipped with SSRS) |

| Web service URL | e.g. `http://OLD-SSRS/ReportServer` and `http://NEW-SSRS/ReportServer` |

| Network | SQL flow (1433), HTTP/HTTPS to SSRS, `\\BACKUP\` SMB share for backups |

Variables can be centralised in [scripts/ssrs/ssrs-config.sample.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/ssrs-config.sample.ps1) (to be duplicated as ssrs-config.ps1, kept out of source control).

Note: **Verify the location of `rskeymgmt.exe` on the source server before step 2** — the path differs across SSRS versions. The provided scripts default to `%ProgramFiles%\Microsoft SQL Server Reporting Services\Shared Tools\rskeymgmt.exe` and fall back to `PATH`, but a sanity check is recommended:

>

Note: ```powershell

Note: Get-ChildItem 'C:\Program Files\Microsoft SQL Server*' -Recurse -Filter rskeymgmt.exe -ErrorAction SilentlyContinue

Note: ```

1. PREPARATION – Audit of the existing instance

Expected deliverables:

• Inventory of reports (path, size, last execution, owner).

• Inventory of shared data sources (type, masked connection string, authentication mode).

• Inventory of subscriptions (scheduled and data-driven).

• List of folder-level permissions.

Script: [01-Audit-SSRS.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/01-Audit-SSRS.ps1) – read-only, low risk.

.\scripts\ssrs\01-Audit-SSRS.ps1 `

-ReportServerUri "http://OLD-SSRS/ReportServer" `

-OutputFolder ".\out\ssrs-audit"

Produces reports.csv, datasources.csv, subscriptions.csv, permissions.csv, folders.csv, audit-summary.json.

These files are reused later in step 4 (validation: count match between source and target) and constitute the audit trail of the migration.

2. BACKUP

Items to back up:

1. ReportServer and ReportServerTempDB databases (SQL .bak).

2. SSRS encryption key (.snk) – mandatory to decrypt stored connection strings on the new server.

3. Configuration files rsreportserver.config, rssvrpolicy.config, rsmgrpolicy.config.

4. Custom assemblies / extensions (bin folder).

Script: [02-Backup-SSRS.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/02-Backup-SSRS.ps1)

$pwd = Read-Host -AsSecureString "Encryption key password"

.\scripts\ssrs\02-Backup-SSRS.ps1 `

-SqlInstance "OLD-SQL01" `

-BackupFolder "\\BACKUP\SSRS\$(Get-Date -f yyyyMMdd)" `

-EncryptionKeyPassword $pwd

Performs:

• `BACKUP DATABASE ReportServer` + `ReportServerTempDB` (FULL, COMPRESSION, CHECKSUM).

• `rskeymgmt -e` to export the key.

• Copy of `.config` files and the `bin` folder.

• Generates a JSON manifest of the backup.

Note: The `.snk` key file and its password must be stored in the corporate vault (CyberArk / KeePass).

3. NEW SERVER INSTALLATION + DATABASE/KEY RESTORE

3.1 Manual installation steps (interactive, not scripted)

1. Install SQL Server Reporting Services (target version, e.g. SSRS 2022).

2. Launch Report Server Configuration Manager.

3. Configure: service account, web service URL, web portal URL.

4. Database step: choose "Choose an existing report server database" and point to the database that will be restored at step 3.2.

5. Encryption keys step: do NOT generate a new key – we will reapply the one exported at step 2.

3.2 Database restore + key reapply

Script: [03-Restore-SSRS.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/03-Restore-SSRS.ps1)

$pwd = Read-Host -AsSecureString "Encryption key password"

.\scripts\ssrs\03-Restore-SSRS.ps1 `

-SqlInstance "NEW-SQL01" `

-BackupFolder "\\BACKUP\SSRS\20260505" `

-EncryptionKeyFile "\\BACKUP\SSRS\20260505\rskey_20260505_120000.snk" `

-EncryptionKeyPassword $pwd `

-SsrsServer "NEW-SSRS"

Performs RESTORE DATABASE (with WITH MOVE if -DataPath / -LogPath are provided), then rskeymgmt -a to reapply the key.

After restore, restart the SSRS service:

Restart-Service -Name 'SQLServerReportingServices'

3.3 Custom assemblies and configuration

If your reports use custom assemblies, copy the bin folder backed up at step 2 into the new server's SSRS bin folder before running validation tests.

Compare the relevant sections of rsreportserver.config (mail extension, authentication, custom security extensions) between the backup and the new server and merge the deltas manually. Do not overwrite the new file — service URLs and machine keys differ.

4. VALIDATION

After step 3, the new server should expose the exact same content as the old one. Validate this before scheduling cutover.

4.1 Re-run the audit on the new server

.\scripts\ssrs\01-Audit-SSRS.ps1 `

-ReportServerUri "http://NEW-SSRS/ReportServer" `

-OutputFolder ".\out\ssrs-audit-new"

Compare the two audit-summary.json files (counts of reports / data sources / subscriptions / permissions). They must match.

4.2 Functional tests on critical reports

Script: [08-Test-SSRSReports.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/08-Test-SSRSReports.ps1) – uses the SSRS URL Access endpoint, low risk.

.\scripts\ssrs\08-Test-SSRSReports.ps1 `

-ReportServerUri "http://NEW-SSRS/ReportServer" `

-ReportList ".\config\critical-reports.csv" `

-OutputFolder ".\out\test-runs"

For each report listed:

• PDF render through URL access (`?rs:Format=PDF`).

• Execution time measurement.

• HTTP 200 + size > 0 check.

• Generates `test-results.csv` (OK/KO + duration).

4.3 Manual checks

• **Subscriptions** – open the Web Portal, check that subscriptions are listed and that one or two non-critical ones can be triggered manually.

• **Stored credentials** – open a couple of shared data sources and click "Test Connection" in the portal.

• **Business validation** – have the critical reports validated by business key users and document the sign-off.

5. PRODUCTION CUTOVER

The cutover steps below are deliberately kept manual / semi-manual because each environment has its own constraints (DNS server, change management, SMTP relay, scale-out topology). An optional automation script is provided in Appendix E as an example.

5.1 Cutover checklist

1. Communicate the maintenance window to users (T-1 day).

2. Disable subscriptions on the old server (prevents duplicate sends during the switch). Recommended: SQL update against ReportServer.dbo.Subscriptions:

sql

UPDATE ReportServer.dbo.Subscriptions SET InactiveFlags = 1;  -- to be reverted in case of rollback

3. Switch DNS / load balancer to point the SSRS alias to the new server.

4. Re-enable subscriptions on the new server:

sql

UPDATE ReportServer.dbo.Subscriptions SET InactiveFlags = 0;

5. Send the user communication (template in section 5.3).

6. Monitor (section 5.2).

5.2 Day+1 to Day+15 monitoring

Monitoring query against the ReportServer database (ExecutionLog3 view) – failed executions in the last 24 hours:

SELECT

ItemPath,

UserName,

TimeStart,

TimeDataRetrieval, TimeProcessing, TimeRendering,

[Status], ByteCount, [RowCount]

FROM ReportServer.dbo.ExecutionLog3

WHERE TimeStart >= DATEADD(day, -1, SYSUTCDATETIME())

AND [Status] <> 'rsSuccess'

ORDER BY TimeStart DESC;

Subscription failures:

SELECT s.Description, s.LastStatus, s.LastRunTime, c.Path

FROM ReportServer.dbo.Subscriptions s

JOIN ReportServer.dbo.Catalog c ON c.ItemID = s.Report_OID

WHERE s.LastStatus NOT LIKE 'Mail sent to%'

AND s.LastStatus NOT LIKE 'File written%'

AND s.LastRunTime > DATEADD(day, -1, GETDATE());

These queries can be plugged into the existing governance Power BI dashboard ([powerbi/api-monitoring](internal CA-GIP workspace: powerbi/api-monitoring/)).

5.3 User communication (template)

Subject: [INFO] SSRS migration completed

Dear users,

The SQL Server Reporting Services migration has been completed today.

- Stable URL (DNS): http://ssrs.company.local/Reports

- Old portal: kept read-only for 30 days

Reports, subscriptions and access rights have been preserved.

Please report any issue to the BI team.

Best regards,

The BI Governance team

6. ROLLBACK PLAN

If the cutover (step 5) is blocked:

1. Revert the DNS / load balancer change.

2. Re-enable the old server subscriptions:

sql

UPDATE ReportServer.dbo.Subscriptions SET InactiveFlags = 0;

3. Disable the new server subscriptions:

sql

UPDATE ReportServer.dbo.Subscriptions SET InactiveFlags = 1;

4. Communicate the rollback to users.

The old server must be kept as-is for at least 30 days after the cutover to allow rollback.

Appendices

A. RACI matrix

| Step | DBA | SSRS Admin | BI Dev | Business |

|---|---|---|---|---|

| 1 Audit | C | **R** | C | I |

| 2 Backup | **R** | C | I | I |

| 3 Install + Restore | **R** | **R** | I | I |

| 4 Validation | I | C | C | **R** |

| 5 Cutover | C | **R** | C | I |

| 6 Rollback (if needed) | C | **R** | I | I |

B. Watchpoints

• **Versioning**: an SSRS 2016 → 2022 upgrade automatically migrates the `ReportServer` database schema on first start. Do not downgrade.

• **Custom code / assemblies**: copy them into the new server `bin` folder before running validation tests.

• **Authentication**: when moving from NTLM to Kerberos, configure SPNs and constrained delegation on the new service account.

• **TLS**: enforce TLS 1.2 minimum on the SSRS web service.

• **Licensing**: verify the licensing model (per core / server+CAL) before go-live.

• **Scale-out deployments**: each node must be joined with `rskeymgmt -j` after the key is reapplied.

C. SQL queries for ad-hoc checks

Number of subscriptions per report:

SELECT c.Path, COUNT(s.SubscriptionID) AS Subs

FROM ReportServer.dbo.Catalog c

LEFT JOIN ReportServer.dbo.Subscriptions s ON s.Report_OID = c.ItemID

WHERE c.Type = 2  -- Report

GROUP BY c.Path

ORDER BY 2 DESC;

Top 20 slowest reports over the last 30 days:

SELECT TOP 20 ItemPath,

AVG(TimeDataRetrieval + TimeProcessing + TimeRendering) AS AvgMs,

COUNT(*) AS Runs

FROM ReportServer.dbo.ExecutionLog3

WHERE TimeStart > DATEADD(day, -30, SYSUTCDATETIME())

GROUP BY ItemPath

ORDER BY 2 DESC;

D. Official Microsoft documentation

General installation and migration:

• What is SQL Server Reporting Services (SSRS): https://learn.microsoft.com/en-us/sql/reporting-services/create-deploy-and-manage-mobile-and-paginated-reports

• Install SQL Server Reporting Services: https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/install-reporting-services

• Migrate a Reporting Services installation (native mode): https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/migrate-a-reporting-services-installation-native-mode

• Upgrade and migrate Reporting Services: https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/upgrade-and-migrate-reporting-services

Configuration and databases:

• Report Server Configuration Manager (Native mode): https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/reporting-services-configuration-manager-native-mode

• Configure and administer a report server (Native mode): https://learn.microsoft.com/en-us/sql/reporting-services/report-server/configure-and-administer-a-report-server-ssrs-native-mode

• Create a report server database: https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/create-a-report-server-database

• Move report server databases to another computer: https://learn.microsoft.com/en-us/sql/reporting-services/report-server-database/moving-the-report-server-databases-to-another-computer

Encryption keys:

• Configure and manage encryption keys: https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/configure-and-manage-encryption-keys

• Back up and restore Reporting Services encryption keys: https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/back-up-and-restore-reporting-services-encryption-keys

• rskeymgmt utility: https://learn.microsoft.com/en-us/sql/reporting-services/tools/rskeymgmt-utility

Security and permissions:

• Roles and permissions (Reporting Services): https://learn.microsoft.com/en-us/sql/reporting-services/security/roles-and-permissions-reporting-services

• Grant user access to a report server: https://learn.microsoft.com/en-us/sql/reporting-services/security/grant-user-access-to-a-report-server

• Configure Windows service account and Kerberos: https://learn.microsoft.com/en-us/sql/reporting-services/install-windows/configure-the-report-server-service-account

Operations and monitoring:

• Report Server ExecutionLog and ExecutionLog3 view: https://learn.microsoft.com/en-us/sql/reporting-services/report-server/report-server-executionlog-and-the-executionlog3-view

• Performance, snapshots, caching: https://learn.microsoft.com/en-us/sql/reporting-services/report-server/performance-snapshots-caching-reporting-services

• URL access (parameter reference): https://learn.microsoft.com/en-us/sql/reporting-services/url-access-ssrs

PowerShell automation:

• ReportingServicesTools module (GitHub): https://github.com/microsoft/ReportingServicesTools

• ReportingServicesTools cmdlets reference: https://github.com/microsoft/ReportingServicesTools/wiki

Power BI Report Server (if applicable):

• Power BI Report Server documentation: https://learn.microsoft.com/en-us/power-bi/report-server/

• Migrate from SSRS to Power BI Report Server: https://learn.microsoft.com/en-us/power-bi/report-server/migrate-report-server

E. Optional helper scripts (NOT part of the recommended path)

WARNING – Example scripts only.

The scripts listed below address the clean install scenario, where the ReportServer database is NOT restored as-is and the content must be rebuilt object by object on the new server. They rely on the ReportingServicesTools PowerShell module (community-maintained) and on the SSRS Web Service SOAP API.

They have not been validated end-to-end on a production-like environment by the author of this guide. They are provided as a starting point / example and must be tested on a non-prod environment before any production use. The recommended migration path remains the database + encryption key restore (steps 1 to 6 above), which is fully documented and supported by Microsoft.

Prerequisite for the optional scripts:

Install-Module ReportingServicesTools -Scope CurrentUser

| Optional script | Purpose | Known caveats |

|---|---|---|

| [04-Migrate-SSRSPermissions.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/04-Migrate-SSRSPermissions.ps1) | Export/import SSRS policies (folder/report ACL) as JSON | Uses dynamic SOAP type instantiation, fragile across module versions. AD principals must already exist on the target. |

| [05-Migrate-SSRSDataSources.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/05-Migrate-SSRSDataSources.ps1) | Recreate shared data sources on the target with optional connection-string remap (CSV) | Stored credentials cannot be exported in clear text. Datasources using Store mode must be re-authenticated manually after import. |

| [06-Migrate-SSRSReports.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/06-Migrate-SSRSReports.ps1) | Download / upload of the full folder tree | Download/upload primitives are reliable. The optional -RebindDataSources switch is approximate and should not be relied upon: rebinding is best done manually in the Web Portal. |

| [07-Migrate-SSRSSubscriptions.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/07-Migrate-SSRSSubscriptions.ps1) | Export subscriptions to JSON and re-import on the target | Highest risk. The JSON round-trip via Get-RsSubscription / Set-RsSubscription is not officially supported and may fail on complex subscriptions (data-driven, file share delivery, custom delivery extensions). For production, prefer letting the database restore handle the subscriptions. |

| [09-Switch-SSRSProduction.ps1](https://github.com/JulienPIERRE94/CA-GIP-ReportServer/blob/main/scripts/ssrs/09-Switch-SSRSProduction.ps1) | Disable old subs, switch DNS, enable new subs, send the comm e-mail | DNS scripting depends on the local DNS server type (Microsoft DNS / Infoblox / Azure DNS). Treat the DNS step as a template and replace it with the procedure aligned with your infra team. |

If you decide to use any of these scripts, the recommended approach is:

1. Restore a non-production copy of the ReportServer database somewhere (it gives you a safe target to write to).

2. Run the optional script in -WhatIf mode first.

3. Validate the result via the Web Portal and the audit script (step 1).

4. Iterate.

For a clean-install scenario in production, an alternative that is more reliable than the optional scripts above is to use RDL/RSDS file deployment (Visual Studio / rs.exe deployment scripts) for reports, and to recreate datasources and subscriptions through the Web Portal.

The author can produce a more focused script set on request once the exact migration scenario is confirmed.